**2019 Road Work Priorities**

1. Crack Filling TBD at approximately $15,000 (DONE)
2. Chip Seal 2018 wedging $48,280
3. Ditch work @ Rocky Dell culvert to improve drainage
4. Ditching@ culverts on Cleveland Road at Deer Run Heights to improve drainage & replace on culvert & pave **(CULVERT REPLACED & ditching done)**
5. Culvert replacement @ Garfoot & Braun and on Union Valley and Valley Spring roads
6. Ditchwork and culvert replacement or removal on West Mineral Point at Red Hawk
7. Shoulder work @ curve of Timber Lane & Old Sauk Pass to improve drainage
8. Wedge culvert dip at north end of Timber Lane
9. Wedge east edge of Timber Lane just south of Mauer intersection
10. Overlay of cul du sac on Camel Hill Road by Town
11. Replace Shagbark Road and culverts damaged from 2018 flood & improve ditches **(MSA designing)**
12. Culvert & Ditchwork along Oak Valley and around Oak Valley and Stagecoach **(MSA designing)**
13. Purchase of Roller & Trailer **DONE**
14. Pave Garage Parking Lot with concrete apron at new shed
15. Ditch work/possible culvert on Garfoot @ Lochners & Meinholz **DONE @ Meinholz**
16. Culvert replacement on Barlow
17. Culvert replacement on Union Valley
18. Mower rental for two weeks **DONE**
19. Culvert on WMP @ Zoromski (Larger?)
20. Overlay on Swan Road cul du sac **by Town**
21. Repairs on Applewood **by Town**
22. Repair soft spot section on Bluff Valley and pave **(repair done by Boehnen)**
23. Deer Run ruts from plow
24. Domini Culvert
25. Pine Bluff ROW from garage to P – can Town clean ditch short term